Project Title: Task-Parallel Project (TPP)

Federal Portfolio(s): Advanced Simulation and Computing (NA-114)

Federal Program Manager(s): Simon Hammond / Sarah Campbell / Jim Pelz / Mike Lang

Project Points of Contact:

- John Patchett, PM

- Ben Bergen, PI

Project Summary:

The Task-Parallel Project (TPP) is a new organization that encompasses all task-based CSSE activities at LANL including FleCSI, specialization design and development, and internal and user application development.

The goals of this five-year plan are to: (1) Continue support for existing FleCSI-based applications and users; (2) Deliver exemplar FleCSI-based codes aimed at the Research and Development (R&D) of FleCSI capability with deliverables aligned to ASC system deployments; (3) Use the requirements for these codes to drive new CS capability development for FleCSI deliverables; and (4) Renew community outreach efforts for FleCSI with an increased focus on workshops, tutorials, presentations, and publications.

There is a critical need for multi-physics codes that can run efficiently on emerging computing architectures, especially those being evaluated and/or chosen for existing and future Advanced Technology Systems (ATS). The Task-Parallel Project (TPP) is designed to meet this challenge with a programming model that supports seamless hierarchical parallelism for exploiting the features of current and future system architectures.

This five-year plan will attempt to create two gold-standard FleCSI-based multi-physics exemplar applications (radio and barchetta) that target multi-group, flux-limited radiation-hydrodynamics with additional physics, e.g., reactive burn, thermonuclear burn, and neutron transport. These applications will be optimized to run efficiently at scale on the Mission system (ATS-5 with Vera Rubin node architecture). Written descriptions and demonstration code will be provided to the ASC Integrated Codes (IC) teams to facilitate knowledge transfer from CSSE to the broader program.

To meet these goals, we have chosen high- and low-bar paths that mitigate risk while still delivering new and robust capability to our target users.

Execution:

Activities: TPP provides the building blocks for integrated codes development on modern computing architectures.

- The Task-Parallel Applications (TPA) suite provides exemplar applications for the development and demonstration of FleCSI data structures and runtime capabilities. These applications explore important aspects of the design of coupled-physics data structures and the runtime models needed to efficiently execute on high-level simulation requirements for other ASC subprograms, e.g., IC and PEM. Knowledge transfer from this exploration will be communicated to other subprograms though documentation, written descriptions, and demonstration code. This activity includes co-design activities in which physics and methods requirements are communicated to TPP by the other subprograms to insure the development of relevant capability. The exemplar applications developed through this task will be likely candidates for Mission (ATS-5) acceptance.

- The Task-Parallel Specializations (TPS) layer provides application support for the design and development of application-facing interfaces to be used both in exemplar applications and directly by the IC subprogram. These consist primarily of topology specializations and advanced data structures, e.g., mesh and particle topologies, and data structures for high-order methods. TPS provides customized topologies and data structures to address the specific needs of a family of applications (exemplar or programmatic). This task also plays an important role in vetting and shaping FleCSI data structures and runtime models to fit them to program requirements and provides feedback and design requirements to FleCSI.

- The Flexible Computational Science Infrastructure (FleCSI) programming system provides a hierarchically parallel, single-source programming model with generic topologies and data structures that can be composed to create the foundation for complex multi-physics simulation codes. The FleCSI programming system uses tasks to execute distributed-memory work and kernels to execute fine-grained shared-memory work in an integrated model.

Tasks:

- Task-Parallel Applications (TPA)

- FleCSolve Integration Integrate FleCSolve solver support into the radio application for multi-group radiation diffusion models. This task will harden FleCSolve for use in IC codes and extend its support for robust Runge-Kutta time evolution methods, e.g., implicit-explicit (IMEX).

- Multi-Group Radiation Diffusion Model Add support for arbitrary energy group partitioning (any number of groups) to the radio application using geometric multigrid (GMG) as a pre-conditioner or direct solver. This task will also test FlecSolve’s algebraic multigrid solver (AMG) with unsmoothed aggregation for robustness and performance.

- (a) High-Order Finite Element Method (HOFEM) Develop a matrix-free HOFEM solver for Lagrangian hydrodynamics in the barchetta application. This is a baseline implementation of staggered-grid hydro (SGH) using a residual distribution lumping scheme to create explicit spatial discretizations of high-resolution flows.
(b) Multi-Material HOFEM (MM-HOFEM) Add support for multi-material/multi-model representations to the baseline HOFEM implementation (a). The primary objective of this task is to exercise FleCSI data structures that support sparsity in multiple axes, i.e., sparsity of materials within a cell, and sparsity of the model state for different physics models. This task develops the multi-material version of HOFEM, but still in a Lagrangian frame.
(c) ALE MM-HOFEM Add arbitrary Lagrangian-Eulerian hydrodynamics support for MM-HOFEM. This task fully realizes the goal of using a different physics model for each material (flux across interfaces will result in mixed cells) with a data structure that supports execution on host and accelerator architectures.

- Non-Interacting Particle Exemplar Application The entre nous application will implement a non-interacting particle method (TBD) to exercise FleCSI’s set topology.

- (a) HOFEM Multi-Group Diffusion Add multi-group radiation diffusion model to baseline HOFEM solver using FleCSolve UA-AMG and IMEX time evolution.
(b) 3T Model Add support for non-LTE state and extend to ALE MM-HOFEM.

- (a) Reactive Burn Physics Add reactive burn physics to the radio application. Initial focus will be on the addition of a level set (LS) method for interface tracking.
(b) Multi-Material Reactive Burn Extend implementation in (a) with support for multi-material/multi-physics field data.

- Task-Parallel Specializations (TPS)

- X3D Extensions Extend X3D I/O driver with support for pre-partitioned meshes to improve preprocessing performance.

- Checkpoint/Restart Integration Work with the Ristra project to integrate checkpoint/restart into the moya application. Redesign moya’s workflow to start from a checkpoint file to drastically improve preprocessing performance.

- (a) HOFEM Data Structures Develop data structure support in the existing HOFEM mesh specialization for kinematic and thermodynamic degrees-of-freedom (dofs).
(b) MM-HOFEM Data Structures Extend HOFEM data structures for multi-material/multi-model implementation of MM-HOFEM.

- Set Topology Specialization Design and develop mesh and particle specializations suitable for supporting a non-interacting particle method, e.g., PIC or MPM (TBD).

- FleCSolve IMEX Design and implement new Runge-Kutta interface in FleCSolve to support integration of IMEX methods.

- FleCSolve AMG + Krylov Verify and test (ongoing) AMG pre-conditioned Krylov solver integration in FleCSolve for robustness and performance.

- FleCSolve MG Radiation Test FleCSolve solvers for multi-group radiation diffusion model (standalone radiation physics).

- (a) Reactive Burn Data Structures Extend/adapt data structure support in conjunction with 3(b) for use in multi-material/multi-physics reactive burn models.

- FleCSI

- Checkpoint/Restart Finish support for all backends and topologies (resources permitting). Prioritization is given to add robust support for topo::unstructured for integration into the moya application.

- Multi-material/Multi-model (MM-MM) Data Structure Co-Design Work with the TPS team to modify MM-MM support for use in the barchetta and radio applications (if necessary). MM-MM data structure support was released in FleCSI 2.4 but is untested in an application.

- Ragged Efficiency Improve efficiency of internal ragged/sparse data layout representations for better performance of mutator operations (in particular, on accelerator architectures).

- Kokkos Efficiency and Interface Extensions This is an on-going activity to extend the FleCSI kernel interface with enhanced feature support, e.g., support for Kokkos execution spaces to allow more flexible concurrent execution across CPUs and GPUs with openmp and Cuda (targeting El Capitan).

- Set Topology Add topology support for non-interacting particle type methods, e.g., Material-Point Method (MPM) and Particle-in-Cell (PIC) Method.

- HPX (Production Support) Bring HPX backend to production quality w/GPU support.

- Legion Performance Make improvements to Legion performance through upstream feedback and collaboration with the Legion team.

- Data Migration (All Backends) Add support to the MPI and HPX backends to dynamically move data to different address spaces. An important use case is for parallel rendezvous methods for remap.

- Ergonomic Mesh Resizing Add interface support for more ergonomic mesh resizing of dynamic mesh connectivity, e.g., adaptive mesh refinement (AMR).

- Mapper Framework Create a mapper architecture that supports synthesis of the monolithic data structure expected by Legion, with attributes such as system/node architecture and topology, application structure, and the FleCSI feature set.

Milestones:

FY25 – Completion of internal review of all fiscal year activities (A, B, C) including individual presentations and written knowledge transfer items to associated LANL program and line management. Co-Design Summer School presentations to associated LANL program and line management.

FY26 – Burn Physics (level set interface tracking with a programmed burn (PB) model) Demonstration in radio application.

FY27 – HOFEM Demonstration, Set Topology Demonstration

FY28 – MM-HOFEM Demonstration

FY30 – AMG MG MM-HOFEM Demonstration

Deliverables:

- TPA

- Demonstration of HOFEM baseline capability in barchetta application.

- Demonstrate multi-group radiation hydrodynamics (3-group) simulation in radio application with integrated FleCSolve linear solvers.

- Provide written knowledge transfer to IC in the form of internal memos and code descriptions.

- TPS

- FleCSI-SP software release 0.1 (EOY FY26)

- HOFEM baseline mesh specialization.

- New visualization interface supporting HDF5 and CSV output of runtime-selected fields.

- FleCSI

- FleCSI software release 2.4.2 (2.5 possible). Software releases 2.4 and 2.4.2 are complete.

Resourcing/Schedule:

RDT&E Funding Request:

|  | Site | BNR | Status | Type | Tags | FY27 | FY28 | FY29 | FY30 | FY31 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Activity A |  |  |  |  |  |  |  |  |  |  |
| Task A.1 | LANL | DP1518130 | Funded | Labor | None | Completed FY26 |  |  |  |  |
| Task A.2 | LANL | DP1518130 | Funded | Labor | None | 180K |  |  |  |  |
| Task A.3 | LANL | DP1518130 | Funded | Labor | None | 400K | 400K | 400K | 650K | 650K |
| Task A.4 | LANL | DP1518130 | Funded | Labor | None | 225K | 150K |  |  |  |
| Task A.5 | LANL | DP1518130 | Funded | Labor | None | 75K | 475K | 475K | 475K | 475K |
| Task A.6 | LANL | DP1518130 | Funded | Labor | None | 300K | 300K | 300K | 500K | 500K |
| Activity B |  |  |  |  |  |  |  |  |  |  |
| Task B.1 | LANL | DP1518130 | Funded | Labor | None | Completed FY26 |  |  |  |  |
| Task B.2 | LANL | DP1518130 | Funded | Labor | None | 100K | 100K |  |  |  |
| Task B.3 | LANL | DP1518130 | Funded | Labor | None | 100K |  |  |  |  |
| Task B.4 | LANL | DP1518130 | Funded | Labor | None | 300K | 200K | 200K |  |  |
| Task B.5 | LANL | DP1518130 | Funded | Labor | None | 35K |  |  |  |  |
| Task B.6 | LANL | DP1518130 | Funded | Labor | None | 150K | 75K | 75K | 75K | 75K |
| Task B.7 | LANL | DP1518130 | Funded | Labor | None |  | 150K | 250K | 250K | 250K |
| Task B.8 | LANL | DP1518130 | Funded | Labor | None | 125K | 150K | 250K |  |  |
| Activity C |  |  |  |  |  |  |  |  |  |  |
| Task C.1 | LANL | DP1518130 | Funded | Labor | None | 150K |  |  |  |  |
| Task C.2 | LANL | DP1518130 | Funded | Labor | None | Completed FY26 |  |  |  |  |
| Task C.3 | LANL | DP1518130 | Funded | Labor | None | 100K |  |  |  |  |
| Task C.4 | LANL | DP1518130 | Funded | Labor | None | 50K | 50K | 50K | 50K | 50K |
| Task C.5 | LANL | DP1518130 | Funded | Labor | None | 525K |  |  |  |  |
| Task C.6 | LANL | DP1518130 | Funded | Labor | None | 600K | 500K |  |  |  |
| Task C.7 | LANL | DP1518130 | Funded | Labor | None |  | 900K | 500K |  |  |
| Task C.8 | LANL | DP1518130 | Funded | Labor | None |  |  | 850K | 500K |  |
| Task C.9 | LANL | DP1518130 | Funded | Labor | None |  |  |  | 850K | 850K |
| Task C.10 | LANL | DP1518130 | Funded | Labor | None |  |  |  |  | 500K |

Request Dependencies:

Stakeholders:

- Integrated Codes (IC)

Users:

- IC/Code Developers

- Ristra Project (Moya Application)

- Co-Design Summer School (CDSS)

- Mass App Developers

Risk Mitigration (optional):

We have detailed risk mitigation plans that we can provided upon request.